## Slide 1: How to write a good software design doc
Dr. Razib Hayat Khan

## Slide 2
A strong correlation between good design docs and the ultimate success of the project.
This article is my attempt at describing what makes a design document great.

## Slide 3
The article is split into 4 sections:
Why write a design document
What to include in a design document
How to write it
The process around it

## Slide 4: Why write a design document?
A design doc — also known as a technical spec — is a description of how you plan to solve a problem.
A design doc is the most useful tool for making sure the right work gets done.
The main goal of a design doc is to make you more effective by forcing you to think through the design and gather feedback from others. People often think the point of a design doc is to to teach others about some system or serve as documentation later on. While those can be beneficial side effects, they are not the goal in and of themselves.
As a general rule of thumb, if you are working on a project that might take 1 engineer-month or more, you should write a design doc. But don’t stop there — a lot of smaller projects could benefit from a mini design doc too.

## Slide 5: What to include in a design doc?
A design doc describes the solution to a problem. Since the nature of each problem is different, naturally you’d want to structure your design doc differently.

## Slide 6
Title and People
The title of your design doc, the author(s) (should be the same as the list of people planning to work on this project), the reviewer(s) of the doc (we’ll talk more about that in the Process section below), and the date this document was last updated.

## Slide 7
Overview
A high level summary that every engineer at the company should understand and use to decide if it’s useful for them to read the rest of the doc. It should be 3 paragraphs max.

## Slide 8
Context
A description of the problem at hand, why this project is necessary, what people need to know to assess this project, and how it fits into the technical strategy, product strategy, or the team’s quarterly goals.

## Slide 9: Goals and Non-Goals
The Goals section should:
describe the user-driven impact of your project — where your user might be another engineering team or even another technical system
specify how to measure success using metrics — bonus points if you can link to a dashboard that tracks those metrics
Non-Goals are equally important to describe which problems you won’t be fixing so everyone is on the same page.

## Slide 10: Milestones
A list of measurable checkpoints, so your PM and your manager’s manager can skim it and know roughly when different parts of the project will be done. I encourage you to break the project down into major user-facing milestones if the project is more than 1 month long.
Use calendar dates so you take into account unrelated delays, vacations, meetings, and so on. It should look something like this:
Start Date: June 7, 2018 Milestone 1 — New system MVP running in dark-mode: June 28, 2018 Milestone 2 - Retire old system: July 4th, 2018 End Date: Add feature X, Y, Z to new system: July 14th, 2018
Add an [Update] subsection here if the ETA of some of these milestone changes, so the stakeholders can easily see the most up-to-date estimates.

## Slide 11: Existing Solution
In addition to describing the current implementation, you should also walk through a high level example flow to illustrate how users interact with this system and/or how data flow through it.
A user story is a great way to frame this. Keep in mind that your system might have different types of users with different use cases.

## Slide 12: Proposed Solution
Some people call this the Technical Architecture section. Again, try to walk through a user story to concretize this. Feel free to include many sub-sections and diagrams.
Provide a big picture first, then fill in lots of details. Aim for a world where you can write this, then take a vacation on some deserted island, and another engineer on the team can just read it and implement the solution as you described.

## Slide 13: Alternative Solutions
What else did you consider when coming up with the solution above? What are the pros and cons of the alternatives? Have you considered buying a 3rd-party solution — or using an open source one — that solves this problem as opposed to building your own?

## Slide 14: Testability, Monitoring and Alerting
I like including this section, because people often treat this as an afterthought or skip it all together, and it almost always comes back to bite them later when things break and they have no idea how or why.

## Slide 15: Cross-Team Impact
How will this increase on call and dev-ops burden? How much money will it cost? Does it cause any latency regression to the system? Does it expose any security vulnerabilities? What are some negative consequences and side effects? How might the support team communicate this to the customers?

## Slide 16: Open Questions
Any open issues that you aren’t sure about, contentious decisions that you’d like readers to weigh in on, suggested future work, and so on. A tongue-in-cheek name for this section is the “known unknowns”.

## Slide 17: Detailed Scoping and Timeline
This section is mostly going to be read only by the engineers working on this project, their tech leads, and their managers. Hence this section is at the end of the doc.
Essentially, this is the breakdown of how and when you plan on executing each part of the project. There’s a lot that goes into scoping accurately.
I tend to also treat this section of the design doc as an ongoing project task tracker, so I update this whenever my scoping estimate changes. But that’s more of a personal preference.

## Slide 18: How to write it
Write as simply as possible
Don’t try to write like the academic papers you’ve read. They are written to impress journal reviewers. Your doc is written to describe your solution and get feedback from your teammates. You can achieve clarity by using:
Simple words
Short sentences
Bulleted lists and/or numbered lists
Concrete examples, like “User Alice connects her bank account, then …”

## Slide 19: Add lots of charts and diagrams
Charts can often be useful to compare several potential options, and diagrams are generally easier to parse than text. I’ve had good luck with Google Drawing for creating diagrams.
Pro Tip: remember to add a link to the editable version of the diagram under the screenshot, so you can easily update it later when things inevitably change.

## Slide 20: Include numbers
The scale of the problem often determines the solution. To help reviewers get a sense of the state of the world, include real numbers like # of DB rows, # of user errors, latency — and how these scale with usage. Remember your Big-O notations?

## Slide 21: Try to be funny
A spec is not an academic paper. Also, people like reading funny things, so this is a good way to keep the reader engaged. Don’t overdo this to the point of taking away from the core idea though.

## Slide 22: Do the Skeptic Test
Before sending your design doc to others to review, take a pass at it pretending to be the reviewer. What questions and doubts might you have about this design? Then address them preemptively.

## Slide 23: Do the Vacation Test
If you go on a long vacation now with no internet access, can someone on your team read the doc and implement it as you intended?
The main goal of a design doc is not knowledge sharing, but this is a good way to evaluate for clarity so that others can actually give you useful feedback.

## Slide 24: Process
A successful design doc might actually lead to an outcome like this:
You spend 5 days writing the design doc, this forces you to think through different parts of the technical architecture
You get feedback from reviewers that X is the riskiest part of the proposed architecture
You decide to implement X first to de-risk the project
3 days later, you figure out that X is either not possible, or far more difficult than you originally intended
You decide to stop working on this project and prioritize other work instead